Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 8 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-1342 |
| Project Name | Nutrition Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register using my personal details. | 2 | High | Member 1 |
| Sprint-1 | User Login | USN-2 | As a user, I can securely log into the application. | 2 | High | Member 2 |
| Sprint-2 | User Profile | USN-3 | As a user, I can add my age, height, weight, gender, activity level and goal. | 3 | High | Member 3 |
| Sprint-2 | Nutrition Plan | USN-4 | As a user, I can generate a personalized nutrition plan. | 5 | High | Member 1 |
| Sprint-3 | Meal Suggestions | USN-5 | As a user, I can view recommended meals with calories and macros. | 4 | Medium | Member 2 |
| Sprint-3 | Nutrition History | USN-6 | As a user, I can view my previous nutrition plans. | 3 | Medium | Member 3 |
| Sprint-4 | Dashboard | USN-7 | As a user, I can view my nutrition dashboard and profile. | 3 | Medium | Member 3 |
| Sprint-4 | JWT Authentication | USN-8 | As a user, my account should be protected using JWT authentication. | 2 | High | Member 1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 08 July 2026 | 09July 2026 | 20 | 09July 2026 |
| Sprint-2 | 20 | 2 Days | 10 July 2026 | 11 July 2026 | 20 | 11 July 2026 |
| Sprint-3 | 20 | 2 Days | 12 July 2026 | 13 July 2026 | 20 | 13 July 2026 |
| Sprint-4 | 20 | 2 Days | 14 July 2026 | 15 July 2026 | 20 | 15 July 2026 |

Velocity:

Sprint Duration: 2 Days

Team Velocity: 20 Story Points per Sprint

Average Velocity (AV):

AV = Total Story Points ÷ Sprint Duration
AV = 20 ÷ 2 = 10 Story Points/Day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.